Money Management System

Personal Side Project Plan — C + HTML + CSS

Project goal: Build a simple personal money-management application that can track daily income and expenses, manage a monthly budget, and show where money is being spent. The project is designed as a side project with approximately 2 hours of work per day.

# 1. Project Vision

The application will start as a C console program and gradually grow into a more complete software project with an HTML/CSS interface. The main goal is not to finish everything quickly, but to improve programming and Software Engineering skills while building something genuinely useful.

# 2. Version 1 — Core Features

Dashboard: Current balance, today's expenses, monthly expenses, and remaining budget.

Add Income: Record amount, income source, and date.

Add Expense: Record amount, category, description, and date.

Transaction History: Display previous income and expense records.

Monthly Budget: Set a budget and calculate spent and remaining amounts.

Suggested expense categories:

Food

Transport

Entertainment

Education

Shopping

Bills

Other

# 3. Technology Plan

| Technology | Purpose | Examples |
| --- | --- | --- |
| C | Core logic / backend-style processing | Transactions, calculations, file handling |
| HTML | Interface structure | Dashboard, forms, transaction history |
| CSS | Interface design | Cards, layout, colors, responsive styling |
| Files | Initial data storage | transactions.txt, budget.txt |

# 4. Development Stages

Stage 1 — C Console Version

Create a menu-driven application with add income, add expense, view transactions, view balance, set budget, and exit.

Stage 2 — File Storage

Save and load transactions and budget information so the application remembers data after closing.

Stage 3 — HTML + CSS Interface

Create a clean dashboard, transaction form, transaction history, and budget page.

Stage 4 — Frontend/Backend Connection

Later, learn how a web interface can communicate with the application logic/backend. This is an advanced stage and does not need to be solved at the beginning.

# 5. Suggested C Menu

==============================
        MONEY MANAGER
==============================

1. Add Income
2. Add Expense
3. View Transactions
4. View Balance
5. Set Budget
6. Exit

Enter choice:

# 6. Suggested Data Structure

struct Transaction {
    int id;
    char type[10];        // Income / Expense
    char category[30];
    char description[100];
    double amount;
    char date[15];
};

# 7. Example Transaction Data

| Date | Type | Category | Amount |
| --- | --- | --- | --- |
| 23/09/2026 | Expense | Food | Rs. 350 |
| 22/09/2026 | Expense | Transport | Rs. 150 |
| 20/09/2026 | Income | Allowance | Rs. 5,000 |

# 8. Suggested Project Growth

The project should grow gradually. Start with C and file handling, then add HTML/CSS, and later explore JavaScript, a backend, a database, APIs, authentication, and charts.

Version 1.0 — C + File Handling

Version 1.1 — Improved transaction management

Version 2.0 — HTML + CSS interface

Version 3.0 — JavaScript + backend/database

Future — Authentication, charts, reports, and other useful features

# 9. Daily 2-Hour Routine

| Time | Activity |
| --- | --- |
| First 15 minutes | Review yesterday's work. |
| Next 75 minutes | Build one small feature. |
| Last 30 minutes | Test, fix bugs, and write short notes. |

# 10. Vacation Roadmap

| Period | Main Focus |
| --- | --- |
| Week 1 | C fundamentals + project structure: struct, arrays, functions, menu, income and expense. |
| Week 2 | Transaction management: viewing, balance calculation, categories, searching, editing/deleting. |
| Week 3 | File handling: save, load, update data, and error handling. |
| Week 4 | Budget system: monthly budget, spending calculation, remaining budget, category spending. |
| Week 5+ | HTML + CSS UI: dashboard, transaction form, history, budget page, and responsive design. |

# 11. Important Project Principle

Do not try to build the whole system at once.

The project is a learning project. University work, English practice, design work, personal activities, and rest should remain balanced. Two focused hours per day is enough if the work is consistent.

# 12. Long-Term Learning Path

This project can become a portfolio project as programming skills improve:

C → Programming fundamentals and file handling

HTML/CSS → Frontend structure and design

JavaScript → Interactive frontend

Backend → Business logic and APIs

Database → Persistent structured data

Authentication → User accounts and security

Charts/Reports → Better financial insights

# 13. First Goal

The first milestone is NOT the complete web application. The first milestone is a working C console Money Management System that can add income, add expenses, display transactions, calculate balance, set a budget, and save/load data.